# Standard Operating Procedure (SOP) – Water Level Management Product

Document Version: 1.0

Date: [17/07/2025]

Purpose: To establish a standardized process for hardware and software development, integration, delivery, and support for the Water Level Management System.

# Hardware Process Flow

## 1. Component Procurement and Payment

Identify the Bill of Materials (BOM) as per finalized circuit design.

Source and compare prices from vendors.

Place order and track shipments.

Maintain procurement receipts for accounting.

Confirm delivery checklist.

## 2. Preparation for Assembly

Prepare and pack all required components for the assembler.

Provide necessary documents:

- PCB layout diagram

- Component placement guide

- Assembly checklist

## 3. Follow-up with Assembly

Assign responsible person for communication with assembler.

Monitor progress on a daily or alternate-day basis.

Ensure proper ESD-safe practices are followed.

## 4. Validation of Assembled PCB

Conduct visual inspection for soldering quality.

Perform continuity and power-on checks.

Maintain a validation checklist/log.

## 5. Programming for Specific Product

Flash microcontroller with firmware.

Use product-specific settings if needed (e.g., sensor calibration, ID tagging).

Log firmware version and date.

## 6. Testing

Conduct functional testing using predefined test cases:

- Sensor readings

- Communication (e.g., Wi-Fi/LoRa/GSM)

- Power behavior

Log results and flag errors for rework.

## 7. Delivery, Provisioning & Installation

Prepare packaging.

Install at customer site or deliver with installation manual.

Configure device based on customer setup.

Hand over device checklist.

## 8. Support

Provide basic training to the customer (optional video/manual).

Offer support window (e.g., 30 days free support).

Create issue tracking document or ticket system.

# Software Process Flow

## 1. Cloud Setup

Create cloud instance/project (AWS, GCP, etc.)

Set up database (e.g., Firebase, MySQL), server, and dashboard.

Maintain project credentials securely.

## 2. Integration and Testing with Product

Ensure secure communication protocol (MQTT/HTTPS).

Test real-time data transmission.

Simulate multiple scenarios (no internet, power cut, etc.)

## 3. Configuration per Customer

Setup dashboards as per customer requirements (e.g., tank name, location).

Set alerts (SMS/email/thresholds).

Document configuration settings.

## 4. Delivery and Installation

Share dashboard access credentials with the customer.

Assist with any browser/mobile setup if required.

Provide user manual for dashboard navigation.

## 5. Support

Provide hotline or ticket-based support system.

Monitor uptime and health of cloud infrastructure.

Provide monthly performance reports (optional).

# Future Standardization Notes

Convert this into a Notion / Google Docs template for every project.

Create checklists in task managers (ClickUp, Trello, Asana).

Introduce QA forms for hardware and software testing.

Create video SOPs for training new team members.